## Slide 1
Enterprise Conversational AI Platform
Operating Model, Workstreams, and Delivery Plan
How business, platform, capability teams, AI Quality, Operations, and AI COE work together to scale agentic conversational delivery.
Business owns the what
Platform owns the runtime
AI accelerates delivery
Quality governs release
September 2026
Notes: Open by positioning this as an operating model, not only a staffing request. The message is: the platform is reusable, capabilities scale independently, and AI COE enables teams without becoming the bottleneck. Reassure leadership that this proposal keeps execution governed while improving delivery speed and member experience.

## Slide 2
WHY CHANGE
Why this cannot be delivered like a traditional chatbot project
Traditional delivery model
One team builds intents, slots, prompts, code hooks, tests, and releases
Scaling problem
Every new capability competes for the same delivery capacity
QA validates scripted paths after implementation
Conversation defects appear late and are hard to reproduce
Target delivery model
A reusable platform plus parallel capability teams, guided by specs, evaluations, and shared standards
Scaling pattern
Build the platform once; build capabilities many times
Business participates at specification and acceptance stages
Evaluation and observability run from day one
Enterprise Conversational AI Platform Operating Model
2
Notes: This slide frames the staffing question correctly. We are not asking for one large chatbot team. We are proposing parallel workstreams: a core platform team, capability teams, evaluation and observability, cloud operations, and AI COE enablement. The business value is scale: once the platform and development workflow exist, multiple capabilities can move in parallel.

## Slide 3
CORE FRAMING
Two agentic systems must work together
Development-time agentic workflow
Runtime agentic conversation
Business input
Capability spec
AI dev agent
Implementation + tests
Validated capability
Member objective
Conversation understanding
Goal manager
Capability runtime
Composed response
Development-time AI creates and validates the capabilities that runtime AI can safely use.
Enterprise Conversational AI Platform Operating Model
3
Notes: This is the important new framing from today. There are two agentic stories. The first is development-time: AI helps write specs, implementation, tests, and validation assets. The second is runtime: AI helps understand the member objective and orchestrate the right capability safely. This separation helps leadership see that AI is not only in the chatbot; AI is also changing how we build and validate capabilities.

## Slide 4
ORGANIZATION DESIGN
Target operating model
Enterprise Conversational AI Platform
Business Capability Owners
Define outcomes, policy, acceptance
Capability Pods
Build skills/capabilities from specs
Platform Runtime Team
Core orchestration, state, APIs
Developer Platform Team
AI workflow, templates, CI/CD
AI Quality & Evaluation
Conversation regression and evals
Observability / Ops / FinOps
Tracing, metrics, release health
AI COE: standards, reference patterns, coaching, governance enablement
Enterprise Conversational AI Platform Operating Model
4
Notes: This slide answers who needs to participate without turning the AI COE into the delivery bottleneck. Platform runtime builds the shared engine. Capability pods build business capabilities. Business owns the what and acceptance. AI Quality and Observability are not afterthoughts; they are workstreams from day one. AI COE is shown as an enablement layer across all teams: standards, patterns, coaching, and governance support.

## Slide 5
WORKSTREAMS
Workstream map and responsibilities
#
Workstream
Mission
Team size
Parallelization
1
Platform Runtime
Orchestrator, LangGraph, state, providers, APIs
5–7
Starts day 1
2
Developer Platform
Spec tooling, AI dev workflow, templates, CI/CD
3–4
Starts day 1
3
Capability Pods
Business capability specs, tools, prompts, tests
3–5 per pod
Starts after baseline
4
AI Quality & Evaluation
Conversation regression, eval gates, red-team suites
4–6
Starts day 1
5
Observability / Ops / FinOps
Tracing, KPIs, cost, release health, incidents
2–4
Starts day 1
6
Cloud / Security / Infra
AWS landing zone, IAM, network, secrets, deployment
4–6
Starts day 1
7
AI COE Enablement
Standards, patterns, coaching, governance guidance
2–4 matrixed
Advisory / ongoing
Recommended funding view: fund stable platform workstreams plus scalable capability pods.
Enterprise Conversational AI Platform Operating Model
5
Notes: Use this slide when leadership asks how many people are needed. Do not present a single headcount number first. Present workstreams and the scaling model. Team sizes are indicative. The core platform must be stable; capability pods can be added or removed based on business demand. The key message is that some teams start immediately while capability pods ramp after a platform baseline exists.

## Slide 6
CAPABILITY FACTORY
How work flows through the organization
Business
Objective
Capability
Spec
AI Dev
Workflow
Implementation
+ Tests
Evaluation
Gate
Capability
Registry
Runtime Platform consumes approved capabilities
AI COE enables across the flow: patterns, templates, model guidance, review playbooks
Observability + production feedback loop
Enterprise Conversational AI Platform Operating Model
6
Notes: This is the centerpiece visual. The organization becomes a capability factory. Business defines the objective and acceptance criteria. The development-time AI workflow helps convert that into a spec, implementation, tests, and validation. A capability is not published into runtime until it passes evaluation gates. Production metrics feed back into specs and tests, creating continuous improvement.

## Slide 7
RUNTIME CORE
Platform Runtime workstream
Platform Runtime Team
Conversational orchestration with LangGraph
Session, state, checkpoint, and goal management
Model provider abstraction: start with OpenAI; remain provider-neutral
Capability runtime and tool execution contracts
Response composer, guardrail integration, and channel adapters
Runtime boundaries
Conversation Layer
understanding + orchestration
Capability Runtime
skills, tools, contracts
State Stores
session, goals, traces
Enterprise APIs
core systems
North star: conversationally adaptive, operationally governed
Enterprise Conversational AI Platform Operating Model
7
Notes: The platform runtime is the shared engine. It should not be modified for every new business capability. This team owns the reusable components: orchestration, state, model abstraction, capability runtime, response composition, guardrails, and integration contracts. This is also where we keep vendor neutrality: OpenAI may be the first adapter, but platform components do not directly depend on a specific inference provider.

## Slide 8
CAPABILITY DELIVERY
Capability pods: business skills built from specs
Business-owned capability spec
Conversation contract
what info is needed
Execution contract
what tools are allowed
Response contract
templates + disclosures
Capability pod composition
Product / SME
Conversation designer
Engineer / tool adapter
AI Quality engineer
Platform partner
Each pod builds one or more approved capabilities
Pods work from specs; they do not rewrite the central orchestrator
Business participates in acceptance criteria, scenario review, and release readiness
Enterprise Conversational AI Platform Operating Model
8
Notes: This slide shows how business becomes part of delivery without needing to code. Capabilities are not just prompts. They have conversation contracts, execution contracts, response contracts, policies, and tests. The platform team provides the runtime; capability pods bring business capabilities into that runtime using standardized specifications.

## Slide 9
AI-ASSISTED DELIVERY
Development-time AI workflow: spec-driven capability creation
1. Draft capability spec
2. Generate implementation plan
3. Build code + tests
4. Validate against spec
5. Publish to registry
The AI development agent should have explicit skills of its own:
Spec Writer
Architecture Mapper
Implementation Builder
Evaluation Generator
Spec Validator
AI accelerates the delivery workflow; acceptance criteria and release decisions remain governed by the team.
Enterprise Conversational AI Platform Operating Model
9
Notes: This addresses the new concern from today: development-time agentic is different from runtime agentic. The Copilot or Codex-like agent should be treated as part of the developer platform. It helps create specifications, code, and tests, then validates implementation against the spec. This is how teams move faster without abandoning engineering discipline.

## Slide 10
QUALITY MODEL
AI Quality & Evaluation Engineering
Traditional QA
Manual scripted flows
Late validation after implementation
Pass/fail UI test mindset
AI Quality Engineering
Conversation scenario regression
Objective/capability selection accuracy
Response contract and guardrail compliance
Evaluation Platform
Golden conversations
Synthetic test generation
CI/CD eval gates
Production quality dashboards
Evaluation dimensions
Goal understanding
Interruption handling
Tool safety
Response quality
Cost / latency
Fallback behavior
Enterprise Conversational AI Platform Operating Model
10
Notes: This slide is important for protecting your existing QA team and evolving their role. AI quality is not only functional testing. It is behavior evaluation over many conversation patterns. This workstream owns repeatable conversation regression suites, golden scenarios, synthetic conversations, prompt/version evaluation, and production quality metrics.

## Slide 11
RUNNING THE PLATFORM
Observability, analytics, and FinOps are product capabilities
Trace every turn
Measure outcomes
Control cost
Manage releases
Core metrics to operationalize
Member success
completed objective rate
Conversation health
fallbacks, repeats, escalations
Model quality
understanding, selection, response compliance
Runtime health
latency, error rate, tool failures
Cost health
tokens, cost per completed objective
Recommended pattern: OpenTelemetry-first instrumentation, with Langfuse or LangSmith as visualization backends.
Enterprise Conversational AI Platform Operating Model
11
Notes: A conversational AI platform cannot be managed only by uptime and logs. Leadership needs outcome metrics: completion rate, fallback rate, escalation, cost per completed objective, response compliance, and quality trends over time. We should instrument from day one, even if dashboards mature over time.

## Slide 12
CENTER OF EXCELLENCE
AI COE role: enable every team, do not become the bottleneck
What AI COE should own
Reference architecture and reusable patterns
Prompt, evaluation, guardrail, and model selection standards
Architecture reviews for high-risk capabilities
Reusable datasets, evaluation templates, and coaching
Vendor/model research and enterprise guidance
What product/platform teams should own
Business outcomes and delivery commitments
Runtime implementation and operational readiness
Capability specs, tools, response contracts, and acceptance criteria
Production dashboards, incidents, and continuous improvement
Day-to-day backlog and release decisions
Operating principle: COE enables scale; it does not build every agent.
Enterprise Conversational AI Platform Operating Model
12
Notes: The AI COE should not become the team that everyone waits on. Their highest-value role is enablement: standards, reusable assets, review patterns, training, and model/vendor guidance. The platform and product teams must still own the outcomes and delivery.

## Slide 13
TIMELINE MODEL
Delivery roadmap: build platform once, scale capabilities in waves
Wave 0
2 weeks
Alignment, funding model, initial capability backlog, architecture principles
Wave 1
6–8 weeks
Platform foundation, developer workflow, eval baseline, 1–2 pilot capabilities
Wave 2
6–8 weeks
First production release, 3–5 capabilities, dashboards, release gates
Wave 3
8–12 weeks
Parallel pods, live-agent handoff, scale-out operating model, continuous improvement
MVP staffing pattern
Core platform + dev platform + quality + infra + 1 capability pod
Scale staffing pattern
Stable platform teams + multiple capability pods + mature eval/ops
Enterprise Conversational AI Platform Operating Model
13
Notes: Avoid making this sound like one big-bang date. Use waves. Wave 1 proves the reusable platform and development workflow. Wave 2 moves into production and expands capabilities. Wave 3 scales the factory model. These ranges are planning estimates and should be refined after backlog sizing and integration discovery.

## Slide 14
RESOURCE MODEL
Staffing options for funding discussion
Lean MVP
8–12 core contributors
1 capability pod
1–2 pilot capabilities
Good for proof and controlled rollout
Enterprise launch
15–22 contributors
2 capability pods
Production eval and observability
Good for first business release
Scale-out factory
25–40+ across streams
3+ capability pods
Continuous capability onboarding
Good for enterprise adoption
Fund a stable platform foundation and add capability pods as business demand grows.
Enterprise Conversational AI Platform Operating Model
14
Notes: This slide gives leadership options without overcommitting to one number before detailed planning. The important model is modular funding: core platform is stable; capability pods scale with business demand. The enterprise launch option is a realistic target if the organization wants production readiness rather than a prototype.

## Slide 15
CLOSE
Recommended decision
Approve a platform-led delivery model with parallel capability pods and AI Quality from day one.
1. Fund platform foundation
2. Launch first capability pod
3. Stand up AI Quality + observability
Decision needed
Confirm executive sponsor and business capability owners
Approve Wave 0/1 staffing and funding
Select first pilot capabilities and acceptance metrics
Assign AI COE enablement partners
Enterprise Conversational AI Platform Operating Model
15
Notes: Close with a specific ask, not a generic vision. The ask is to fund the foundation, launch the first capability pod, and stand up quality/observability as part of the initial release—not later. This is where you reinforce: build platform once, build capabilities many times.